Phase 1 — Organise and Register the Source Documents: Ingestion Control Framework – please refer to document manifest guidelines for details on this phase.

| Step | Activity | Key output |
| --- | --- | --- |
| 1.1 | Store the original ADB, IFC and SEC files in the public reference-document folder | Controlled raw-data repository |
| 1.2 | Store the synthetic IC submission pack separately | Separate assessment corpus |
| 1.3 | Create and maintain the document manifest | One metadata record per file |
| 1.4 | Classify documents by source, project, document type and relevance | Searchable document inventory |
| 1.5 | Identify primary, supporting and supplementary documents | Document-priority hierarchy |

For the current POC, the public reference repository is:

Demo_Data_Folder/01_RAG_Public_Deal_Documents

The manifest already created should act as the main ingestion control table.

Phase 2 — Ingest and Validate the Documents: Ingestion Control Framework – please refer to document inventory guidelines for details on this phase.

| Step | Activity | Key output |
| --- | --- | --- |
| 2.1 | Recursively scan the document folders | List of available files |
| 2.2 | Match each file against the manifest | Validated file inventory |
| 2.3 | Verify the actual file type and file integrity | Validated PDFs, HTML, text and metadata files |
| 2.4 | Generate file checksums | Duplicate and version control |
| 2.5 | Identify new, changed, duplicate or failed files | Ingestion queue |
| 2.6 | Exclude or quarantine unusable files | Clean ingestion corpus |

This stage ensures that the pipeline does not process duplicate, corrupt, incorrectly labelled or irrelevant files.

Phase 3 — Extract and Structure the Document Content: converts source files into evidence-bearing records that later retrieval, comparison, scoring, and citation logic can reliably operate on. Please refer to extract and structure document contents guideline manual for details on this phase.

| Step | Activity | Key output |
| --- | --- | --- |
| 3.1 | Extract text from native-text PDFs and HTML files | Page-level text |
| 3.2 | Apply OCR to scanned PDFs, where necessary | OCR-generated text |
| 3.3 | Detect headings, sections and subsections | Structured document hierarchy |
| 3.4 | Extract tables separately | Searchable table objects |
| 3.5 | Preserve page numbers and source references | Traceable evidence |
| 3.6 | Remove repetitive headers, footers and extraction noise | Cleaned document content |
| 3.7 | Assign a parsing-quality score | High-, medium- or low-quality extraction flag |

The extracted output should preserve the relationship between:

Document → Page → Section → Subsection → Paragraph/Table

Phase 4 — Enrich and Chunk the Documents

| Step | Activity | Key output |
| --- | --- | --- |
| 4.1 | Attach document-level metadata to all extracted content | Source, institution, project and document-type labels |
| 4.2 | Classify content into IC-related categories | Technical, commercial, financial, legal, E&S, risk, etc. |
| 4.3 | Split documents by section and subsection | Structure-aware chunks |
| 4.4 | Break long sections into smaller semantic chunks | Retrieval-ready narrative chunks |
| 4.5 | Store tables as separate chunks | Searchable numerical and tabular information |
| 4.6 | Assign unique chunk IDs | Traceable content units |

Typical metadata for each chunk should include:

- document ID;

- source institution;

- project name;

- project type;

- document type;

- section;

- subsection;

- page number;

- content type;

- parsing quality.

Phase 5 — Build the Document Storage and Retrieval Layer

| Step | Activity | Key output |
| --- | --- | --- |
| 5.1 | Store cleaned and structured document content | Processed-document repository |
| 5.2 | Store metadata and control information | Relational or structured metadata database |
| 5.3 | Generate embeddings for each eligible chunk | Vector representations |
| 5.4 | Build a vector index | Semantic-search capability |
| 5.5 | Build a keyword or BM25 index | Exact-term search capability |
| 5.6 | Configure metadata filters | Controlled retrieval by source, project and document type |
| 5.7 | Add reranking | Higher-quality retrieved evidence |

Two separate retrieval collections should be maintained:

1. Public Reference Corpus
   ADB, IFC and SEC documents

2. Synthetic IC Submission Corpus
   Target submission documents

This separation is essential to prevent public benchmark information from being incorrectly attributed to the synthetic submission.

Phase 6 — Develop the Solar IC Completeness Framework

| Step | Activity | Key output |
| --- | --- | --- |
| 6.1 | Define the major IC assessment domains | Standard assessment taxonomy |
| 6.2 | Review ADB and IFC documents for recurring disclosure expectations | Benchmark evidence |
| 6.3 | Convert expectations into explicit checklist requirements | Solar IC completeness checklist |
| 6.4 | Define the evidence expected for each requirement | Evidence standards |
| 6.5 | Define minimum acceptance criteria | Controlled completeness rules |
| 6.6 | Assign criticality and weights | Weighted assessment framework |
| 6.7 | Define applicability rules | Relevant versus not-applicable requirements |
| 6.8 | Conduct expert review of the framework | Approved POC checklist |

Typical assessment domains should include:

- transaction overview;

- sponsor and ownership;

- project rationale;

- technical feasibility;

- solar resource;

- site and land;

- EPC and construction;

- operations and maintenance;

- commercial arrangements;

- PPA and offtaker;

- financial analysis;

- financing structure;

- legal and regulatory;

- environmental and social;

- implementation;

- risks and mitigations;

- approvals requested.

Phase 7 — Ingest the Synthetic IC Submission Pack

| Step | Activity | Key output |
| --- | --- | --- |
| 7.1 | Register all submission-pack files | Submission document inventory |
| 7.2 | Parse text, tables and document structure | Structured submission content |
| 7.3 | Add assessment-case metadata | Linked submission case |
| 7.4 | Chunk and classify the submission documents | Retrieval-ready chunks |
| 7.5 | Generate embeddings and keyword indexes | Searchable submission corpus |
| 7.6 | Validate extraction quality | Reliable assessment evidence |

All submission files should be connected through one identifier, for example:

assessment_case_id = IC_SOLAR_POC_001

Phase 8 — Retrieve Benchmark and Submission Evidence

For every checklist requirement, the system should run two searches.

Search 1 — Public benchmark search

Retrieve relevant evidence from comparable ADB, IFC and supplementary SEC documents.

This establishes:

- what is normally expected;

- what level of detail is commonly provided;

- what supporting evidence is typically included.

Search 2 — Submission evidence search

Search the synthetic IC submission pack for evidence that the requirement has been addressed.

| Step | Activity | Key output |
| --- | --- | --- |
| 8.1 | Generate a primary query for each requirement | Standard search question |
| 8.2 | Add synonyms and domain-specific terms | Expanded query set |
| 8.3 | Retrieve public-reference chunks | Benchmark evidence |
| 8.4 | Retrieve submission-pack chunks | Submission evidence |
| 8.5 | Apply metadata filters | Relevant project and document results |
| 8.6 | Combine semantic and keyword retrieval | Hybrid search results |
| 8.7 | Rerank and deduplicate results | Best evidence passages |
| 8.8 | Preserve file, page and section citations | Traceable retrieval output |

Phase 9 — Assess Completeness and Identify Gaps

The system should assess more than whether a topic is merely mentioned.

It should evaluate:

- whether the topic exists;

- whether the information is project-specific;

- whether all important components are covered;

- whether the information is quantified;

- whether supporting evidence is provided;

- whether the information is internally consistent;

- whether it is sufficient for IC decision-making.

Recommended scoring scale

| Score | Classification | Meaning |
| --- | --- | --- |
| 3 | Complete | Requirement is sufficiently addressed |
| 2 | Partially complete | Material details are missing |
| 1 | Mention only | Topic is referenced but not properly analysed |
| 0 | Missing | No relevant evidence found |
| N/A | Not applicable | Requirement does not apply |
| U | Unclear | Evidence cannot be reliably assessed |

A separate confidence rating should be applied:

High / Medium / Low

Phase 10 — Classify the Type of Gap

| Gap type | Meaning |
| --- | --- |
| Missing-information gap | Requirement is absent |
| Partial-information gap | Topic is included but incomplete |
| Evidence gap | Conclusion is stated without supporting documentation |
| Consistency gap | Conflicting information exists across documents |
| Currency gap | Information is outdated |
| Applicability gap | The submission does not explain why an item is not relevant |
| Decision-readiness gap | Information is present but insufficient for an IC decision |

The distinction is important because each gap requires a different corrective action.

Phase 11 — Calculate Completeness Scores

Scores should be calculated at both:

- individual requirement level; and

- assessment-domain level.

A weighted domain score can be calculated as:

Completeness Score=∑(Requirement Weight×Requirement Score)∑(Requirement Weight×Maximum Score)

Requirements marked N/A should be excluded from the denominator.

The final assessment should nevertheless highlight critical gaps separately, because an acceptable overall percentage can conceal a major missing item.

Phase 12 — Generate the Completeness Report

The output should contain four reporting levels.

12.1 Executive summary

- overall submission readiness;

- major strengths;

- critical gaps;

- weak assessment domains;

- priority actions before IC review.

12.2 Domain scorecard

Example:

| Domain | Completeness result |
| --- | --- |
| Technical | 78% |
| Commercial | 62% |
| Financial | 81% |
| Legal | 54% |
| Environmental and social | 73% |
| Risk and mitigation | 59% |

12.3 Detailed requirements matrix

| Domain | Requirement | Status | Submission evidence | Gap | Recommendation | Confidence |
| --- | --- | --- | --- | --- | --- | --- |

12.4 Evidence appendix

- public benchmark passage;

- submission passage;

- filename;

- page number;

- section;

- table reference;

- retrieval confidence.

Phase 13 — Apply Quality and Hallucination Controls

| Step | Control |
| --- | --- |
| 13.1 | No completeness conclusion without submission evidence |
| 13.2 | Public-document evidence must be labelled only as benchmark evidence |
| 13.3 | Every conclusion must include file- and page-level citations |
| 13.4 | Generic text cannot be classified as complete |
| 13.5 | Conflicting evidence must be flagged |
| 13.6 | Low-quality OCR must reduce assessment confidence |
| 13.7 | Project and corpus metadata must be validated before retrieval |
| 13.8 | The model must be able to return “unclear” rather than inventing an answer |

Core operating rule:

No evidence found → Do not classify as complete.

Phase 14 — Validate the POC

| Step | Activity | Key output |
| --- | --- | --- |
| 14.1 | Select a sample of checklist requirements | POC validation sample |
| 14.2 | Have a human reviewer assess them manually | Gold-standard answers |
| 14.3 | Compare RAG retrieval against human evidence | Retrieval-accuracy results |
| 14.4 | Compare completeness classifications | Classification-accuracy results |
| 14.5 | Review missed critical gaps | Critical-gap recall |
| 14.6 | Measure incorrect complete classifications | False-complete rate |
| 14.7 | Refine queries, metadata, weights and scoring rules | Improved pipeline |
| 14.8 | Obtain subject-matter approval | Validated POC |

The most important validation metric is the false-complete rate—how often the pipeline incorrectly concludes that an item is complete when material information is missing.